## Slide 1: Docker Proofs of Concept
Draft Proposal

## Slide 2: Introduction
Where I Tell You What I’m Going to Tell You

## Slide 3: Three Phases
Phase One: Proofs of concept (This talk).
Phase Two: Support of vendor applications.
Phase Three: DevOps for our applications.

## Slide 4: The Players
Owner: Technical Architecture Group
Driver: Eric Burcham
Core Team: Eric Burcham, Dylan Clark, Mike Bollman, Lowell Roberts, Mayme Kittman
Project Manager: TBD. Not needed for Phase One.
Stakeholders: Big Data, Desktop Support, Development Managers, eBusiness, Engineering, NOC, Oracle Team, SCADA, Server Team
Vendors: Docker Enterprise, Red Hat OpenShift, Rancher

## Slide 5: T-Shirt Sizes
Small: 0-2 Weeks
Medium: 2 Weeks – 2 Months
Large: 2 – 6 Months
Extra Large: More than 6 Months
Notes: Clarify whose effort we are talking about.
Clarify this is calendar time.

## Slide 6: Phase One (Medium)
Proofs of Concept, Cost Analysis, and Vendor Selection

## Slide 7: Requests for Proposals with Demo POC
We’ll present identical requirements to each vendor
We’ll try to get this done for free
We want them to do the demo on our infrastructure
We want to keep the environments around for awhile

## Slide 8: Functional Concerns
Automatic Scaling
Clustering
Copy Control
Deployment
Health Monitoring
High Availability
Log Management
Management
Network Isolation for Testing
Orchestration
Resource Allocation
Security

## Slide 9: Other Concerns
Authentication / Authorization
Budgeting
Change Management
Desktop Host Management
Image Approval and Management
Licensing and Compliance
Resource Planning
Security Audits

## Slide 10: Demo Requirements: The Application
We will provide a simple app to Containerize
The app will have two dependencies
  Database
  Messaging

## Slide 11: Demo Requirements: The Deployment
The vendor will run the application on a desktop
The vendor will demonstrate solutions to our named concerns
The vendor will give us infrastructure requirements
We will provide the infrastructure
The vendor will install, configure, and demonstrate their solution
  The application will must be deployed
  The application must be reachable on our network
  We want them to show us “the standard way” to do this, step by step
  Auto-scale running containers as needed

## Slide 12: Demo Requirements: NOC Operations
Demonstrate Monitoring
  At the cluster level
  At the host level
  At the container level
  * We prefer to integrate with our current NOC products
Demonstrate Escalation Plans
  An application is down
  Scarce resources
Demonstrate Rolling Updates
  Update running containers from an old base OS image to a current one

## Slide 13: Demo Requirements: The Proposal
Basic explanation of licensing
Formal pricing offers
Support details
  What parts of the stack are supported
  SLA
  Pricing
Consulting services
  Their consulting model
  Availability
  Costs

## Slide 14: Phase Two (Medium)
Support of Vendor Applications

## Slide 15: Vendor Applications
This is really just a new way of deploying applications we buy
Requires planning and training
Requires licensing and support agreements
Requires physical infrastructure
Requires installation / configuration of container solution
Requires NOC integration

## Slide 16: Phase Three (Large)
Development Operations: Containers as a Service

## Slide 17: Containers as a Service
Code
Debug
Run
Validate
Private
Container
Registry
Source Control
Build
Verify
Docker Hosts
Desktop
Test Env
UAT Env
On-Premise
Off-Premise
Chart: Monitor
| Category 1 | Category 2 | Category 3 | Category 4
CPU | 4.3 | 2.5 | 3.5 | 4.5
Memory | 2.4 | 4.4 | 1.8 | 2.8
Disk | 2 | 2 | 3 | 5

## Slide 18: Next Steps
Hint: We have a project on our hands…

## Slide 19: Let’s Get Moving!
Finalize our team
Write our RFP document
Submit RFP to vendors
Coordinate vendor presentations