## Slide 1: Docker Proofs of Concept
Draft Proposal

## Slide 2: Introduction
Where I Tell You What I’m Going to Tell You

## Slide 3: Why Containers?
We know containers are coming
People are already using them:
  Big Data
  Oracle
  ?
We want to manage one consistent platform
We want a consistent answer for “how do I run a container?”

## Slide 4: Three Phases
Phase One: Proofs of concept (This talk)
Phase Two: Support of vendor applications
Phase Three: DevOps for our applications

## Slide 5: The Players
Owner: Technical Architecture Group
Driver: Eric Burcham
Core Team: Eric Burcham, Dylan Clark, Mike Bollman, Lowell Roberts, Mayme Kittman, Stuart Wagner
Project Manager: TBD. Not needed for Phase One.
Stakeholders: Big Data, Desktop Support, Development Managers, eBusiness, Engineering, Network Team, NOC, Oracle Team, SCADA, Security and Compliance Server Team
Vendors: Docker Enterprise, Red Hat OpenShift, Rancher

## Slide 6: Phase One (2 Months)
Proofs of Concept, Cost Analysis, and Vendor Selection

## Slide 7: Requests for Proposals with Demo POC
We’ll present identical requirements to each vendor
We want them to do the demo on our infrastructure
We want to keep the environments around for awhile
We’ll try to get this done for free

## Slide 8: POC Concerns

## Slide 9: Functional Concerns
Automatic Scaling
Authentication / Authorization
Clustering
Copy Control
Deployment
Desktop Support
Health Monitoring
High Availability
Log Management
Management
Network Isolation for Testing
Orchestration
Resource Allocation
Security

## Slide 10: Other Concerns
Budgeting
Change Management
Desktop Host Management
Image Approval and Management
Licensing and Compliance
Long-term viability
Resource Planning
Security Audits
Technical Support Quality and Availability

## Slide 11: Demo Requirements
We’ll provide the application
Deployment
NOC Integration
Proposals

## Slide 12: Demo Requirements: The Application
We will provide a simple app to Containerize
The app will have two dependencies
  Database
  Messaging

## Slide 13: Demo Requirements: The Deployment
The vendor will run the application on a desktop
The vendor will demonstrate solutions to our named concerns
The vendor will give us infrastructure requirements
We will provide the infrastructure
The vendor will install, configure, and demonstrate their solution
  The application will must be deployed
  The application must be reachable on our network
  We want them to show us “the standard way” to do this, step by step
  Auto-scale running containers as needed
The vendor will demonstrate rolling updates

## Slide 14: Demo Requirements: NOC Operations
Demonstrate Monitoring
  At the cluster level
  At the host level
  At the container level
  * We prefer to integrate with our current NOC products
Demonstrate Escalation Plans
  An application is down
  Scarce resources
Demonstrate Rolling Updates
  Update running containers from an old base OS image to a current one

## Slide 15: Demo Requirements: The Proposal
Basic explanation of licensing
Formal pricing offers
Support details
  What parts of the stack are supported
  SLA
  Pricing
Consulting services
  Their consulting model
  Availability
  Costs

## Slide 16: Phase Two (Medium)
Off-The-Shelf Container Support

## Slide 17: Requirements
Pilot use case
Licensing and support agreements
Budget considerations
Planning and training
Security and compliance review
Physical infrastructure
NOC integration

## Slide 18: Phase Three (Large)
Development Operations: Containers as a Service

## Slide 19: Containers as a Service
Code
Debug
Run
Validate
Private
Container
Registry
Source Control
Build
Verify
Docker Hosts
Desktop
Test Env
UAT Env
On-Premise
Off-Premise

## Slide 20: Next Steps
Finalize our team
Write our RFP document
Submit RFP to vendors
Coordinate vendor presentations
Nail down estimate for phase 2